Tickpay Project Plan(Phase - I)

1. 1st Milestone

OBJECTIVES :
1. Splash Screen( UI )
2. Login, Sign Up and forgot Password (UI)
3. User Mgt (Backend)
4. Device Mgt (Backend).
5. Access Control (Backend).
6. Create New VPA and bank selection(UI + Backend).

TIME REQUIRED :
4 to 7 days.

ROLE OF DEVELOPERS :
1. Mayur – Creating Html Pages with meaningful ids and classes.
2. Shahbaz - All JS events and API integration.
3. Sanket – Design backed structure and database.
4. Loreta – System Testing.

2. 2nd Milestone

OBJECTIVES :
1. Dashboard Page with required tabs (UI)
2. Purchase Page with required tabs (UI)
3. Navigation Menu in required pages (UI)
4. My Account Page (UI)
5. Backend for purchase history (Backend).
6. APIs for purchase page, dashboard page and my account page(Backend).
7. About Us and contact Us UI + APIs integartion.

TIME REQUIRED :
5 to 8 days.

ROLE OF DEVELOPERS :
1. Mayur – Creating Html Pages with meaningful ids and classes.
2. Shahbaz - All JS events and API integration.
3. Sanket – Design backed structure and database.
4. Loreta – System Testing.

3. 3nd Milestone

OBJECTIVES :
1. Bill and Payments Homepage(UI) [need to discuss with sir for other pages and fields of bill and payments].
2. Notification page.
3. FCM integration with notification.
4. Backend for bill and payments and notifications.
5. APIs for bill and payments and notification.

TIME REQUIRED :
7 to 10 days.

ROLE OF DEVELOPERS :
1. Mayur – Creating Html Pages with meaningful ids and classes.
2. Shahbaz - All JS events and API integration.
3. Sanket – Design backed structure and database.
4. Loreta – System Testing.